Action items for moving to UPS B:

- Confirm that the following is the complete list of equipment on UPS B: (Carl – 4/13)

  - Planck Penguin cluster

  - MR first floor office switch stack

  - Wireless network equipment

  - INS core router (Dual power – connected to UPS A also)

- Confirm all electrical work needed for the block time has been completed. Carl – 4/13

- Identify anything missing parts (cables, power cords, etc…) for blocktime? (Carl & Steven)

- Identify the sequence of events (shutdown systems, switch power source, etc…) (Carl)

- Review schedule for Thursday, 4/16:

  - 7am – 10am : move office switch stack power from UPS B to UPS D (Carl & Steven)

  - 7am – noon : move wireless network equipment from UPS B to UPS D (Carl & Steven)

  - 8am – 10am : move penguin cluster from UPS B to UPS D (Hector & Carl)